Traffic 21 Program Pre-Proposal – Carnegie Mellon University

Submitted by: Dr. Arthur A. Boni, Dr. Laurie R. Weingart (Tepper School of Business) and Dr. Norman M. Sadeh-Koniecpol (School of Computer Science)

Project Title: Waterways – Intelligent Transportation System Project Scope and a Commercialization and Go-To-Market Strategy

Client: Port of Pittsburgh Commission

Additional Partners: US Army Corps of Engineers and Commercial towing companies

- Project summary.

The nation’s Waterways consist of 12,000 miles of commecially navigable rivers comprising 27 river systems in 38 states moving $70 billion in cargo annually through 200 sets of locks and dams. The Waterways move 14% of the nation’s intercity freight, approximately 624 million tons of cargo a year. The Waterways, when operating efficiently, can alleviate the need for highway expansion and reduce environmental degradation. In particular, our national waterway system provides the most energy efficient mode of transportation with a barge moving one ton of cargo 576 miles per gallon of fuel – compared to 413 miles by rail, 155 by truck – with fewer accidents, fatalities, oil spills and emissions than rail or trucks moving comparable ton-miles. Each 15-barge tow takes the equivalent of 1,050 trucks off of the roads.

While this transportation mode remains economically critical to the nation, its safety and communications infrastructure are still based on mid-20th century technologies of radios and radar.

This proposal is about the deployment of a seamless wireless infrastructure necessary to propel this strategic infrastructure into the 21st century and enable key actors to benefit from seamless and affordable access to a broad range of badly needed information services and applications.

Specifically, under the proposed project, Carnegie Mellon University will provide technical assistance to the Port of Pittsburgh Commission (PPC) in (a) the design and evaluation of technical options available for the initial deployment (“Phase 1 deployment”) of a “Waterways - Intelligent Transportation System” as outlined in a USDOT TIGER grant application submitted earlier this year by the PPC and (b) the development of a commercialization and go to market strategy  incorporating a sustainable business model to finance its extension for implementation and execution.

The proposal submitted by the PPC to USDOT has the support of all relevant stakeholders, including the US Army Corps of Engineers, the US Coast Guard, and the American Waterways Operators. It includes a request for $35.21 million to support the initial deployment of a WiMax infrastructure over a significant portion of the Mississippi, Illinois, Tennessee and Ohio Rivers and their respective tributaries (“Waterway – Intelligent Transportation System” or “W-ITS”).. The project submitted to USDOT would include deployment of two navigation technologies across the inland waterways of the US. The technical content of the grant application  was based, in part, on two PPC-CMU Practicum projects, one titled “The Wireless Waterway” (which proposed wireless broadband for the inland waterway) and one titled “River-Net” (a navigation communications architecture). The USDOT proposal was submitted in response to requests from industry and the US Army Corps of Engineers (USACE) for the PPC to apply for a grant to deploy the Automated Information System (AIS), a short range tracking system for identifying and locating vessels by electronically exchanging data with Vessel Tracking Stations and other nearby vessels..

The PPC currently expects to be notified between Dec. 18, 2009 and Feb. 18, 2010  by the USDOT about its TIGER grant appliction. The current expectation is that the project will be funded at some level.

The “W-ITS” project would deploy Automated Identification System (AIS) and Wireless Broadband (WB) technologies at about 200 river locations throughout the nation’s inland waterways. The project has the backing of the US Army Corps of Engineers (USACE), which has agreed to provide the real estate for the project. Because the project, if awarded, must be substantially completed within two years, the timeline to complete this project is short.

The PPC expects to expand the system and integrate it into other uses both through the revenues derived from the operation of the asset and from additional grants that will be sought in the future. Specifically, the PPC expects to use the Pittsburgh Region as a demonstration of integration into port security operations and rainfall and water intake environmental monitoring systems, among other uses, including possible integration with CMU’s supercomputing capacities.

- Problem(s) to be addressed/results desired.

Under the proposed Traffic 21 project, we propose to initiate work that will pave the way for a successful launch of the TIGER GRANT W-ITS project. Specifically, the proposed Traffic 21 project will consist of two elements

a. Development of detailed specifications and evaluation criteria for the proposed WiMax infrastructure along with preparation of requests for quotes from WiMax vendors and other relevant infrastructure providers

b. Business plan incorporating a go to market strategy and sustainable business model for a to-be-defined entity responsible for operating and maintaining the proposed W-ITS infrastructure

- Major tasks/timetable.

The proposed work would be carried out as a Capstone Project supervised by faculty in the Tepper School of Business and School of Computer Science with a team of students coming from the Technology Leadership and Entrepreneurship Tracks. .  Drs. Boni and Sadeh lead these two tracks which historically collaborate on capstone projects such as the one proposed herein.  The course starts January 2010 and ends mid-May 2010, with the deliverable being technical specs and evaluation criteria along with an integrated business plan covering problem, solution, business model, marketing and go to market strategy, pro forma financials and financing strategy, and team.

- Preparation of specifications – February 2009

- Evaluation of Proposals – April/May 2009

- Business Plan – May 2009

- Likely CMU project team.

Dr. Boni and Dr. Weingart (co-teach Entrepreneurship in Organization capstone course entitled Designing and Leading a Business)

Dr. Sadeh

MBA candidates to be selected as noted above.  We would expect 3 or 4  students.

- Project need/public or private partners.

The PPC, an affiliate commission of the Commonwealth of Pennsylvania, will provide industry coordination which will also include the participation of the commercial towing industry and the USACE. The PPC has a history of cooperative projects with CMU.

- Cost estimate.

Tepper School of Business: $20,000 – project course fee

School of Computer Science: $20,000 – project course fee

Additional Resources: $20,000 – expenses associated with market research activities and benchmarking outside of Pittsburgh

- Potential sources of additional financial support.

This project anticipates a $35.21 million federal grant. Some funding is also possible from the PPC during the pre-award phase.

- How the project lays the groundwork for future R&D funding.

The Port of Pittsburgh Commission has already established itself as a leading source of waterway technological innovation. It hosted the world’s first SmartRivers Conference (subsequent conferences were held in Brussels and Vienna), it was awarded a US Patent for its development of its SmartLock Technology (developed in partnership with CMU) and in its advocacy of lock and dam modernization. It is anticipated that this project will solidify the position of the Pittsburgh Region as the leader in inland navigation technology. Even if the TIGER Grant is not funded, this project has its own momentum and we expect it will be funded by US Army Corp of Engineers.

The project will transform communications on the waterway and lower the cost of doing waterway business to Pittsburgh. It will also solidify the position of Pittsburgh as the leader in waterway technological innovation. The history of PPC technology projects with CMU and with others can be found at: http://www.port.pittsburgh.pa.us/home/index.asp?page=172.